## Bug Reporting, Bug Tracking Using Jira, Test Link

What is bug In Software Testing?
A bug is a fault in a program which causes it to behave abruptly.
A software bug is :
An error, flaw, failure or fault in a computer program or system that causes it to produce an incorrect or unexpected result.

Differentiate Error, Defect, And Failure?
Error: The incorrect human action that produces incorrect result is called an error or mistake.
Defect: Deviation between the expected behavior to actual behavior identified while testing is called defect.
A flaw in a component or system that can cause the component or system to fail to perform its required function.

Failure: Deviation from expected behavior to actual behavior by end user in operations is	failure.

What Are The Different Types Of Status Of Defects?
1. New: This is the initial state of a defect. When a new defect is detected, it falls in the “New’ state. The validations are performed on this defect in the later stages of the defect life
cycle.
2. Assigned: A newly detected defect is assigned to the development team to resolve. It is usually assigned by the manager or the team lead of the testing team to the developer.
3. Open: The defect is analyzed by the developer and fixed. After that the developer may transfer it to any one of the states after specifying the reason:
- Duplicate	- Deferred	- Rejected	- Not a Bug
4. Fixed: After the developer finshes the task of fixing a defect by making required changes then the defect can be marked as ‘Fixed’.
5. Pending Retest: When the defect has been fixed, the developer then assigns the defect to the tester for retesting and until the tester analyze the defect and work on that, the state remains ‘Pending Retest’.
6. Retest: The tester works on the retesting of the defect to verify if the defect is fixed accurately by the developer as per the requirements or not.
7. Reopen: If any issue still persists in the defect then it will be assigned to the developer again for testing and the status of the defect gets changed to ‘Reopen’.
8. Verified: If the tester does not find any issue in the defect after being assigned to the developer for retesting and he feels that if the defect has been fixed accurately then the status of the defect gets assigned to ‘Verified’.
9. Closed: When the defect does not exist any longer then the tester changes the status of the defect to ‘Closed’.

Explain About Defect/Bug Life Cycle?

New

     Duplicate

        Assigned

      Rejected

Open

    Deferred

Fixed

   Not a Bug

  Pending Request

    Reopened	Retest

        Verified

Closed

New: For the first time tester provides new status while reporting the defect.
Open: Developer opens the Defect.
Rejected: Developer may rejects if the defect is invalid or defect is duplicate.
Fixed: Developer provides fixed status after fixing the defect.
Deferred: Developer provides this status due to time etc.
Closed: Tester provides closed status after performing confirmation Testing
Re-open: Tester Re-opens the defect with valid reasons and proofs.

A bug is identified by the tester it is assigned to whom?
Ans. A developer is assigned a bug if it is identified by the tester.

Why is JIRA used? Explain step by step how an issue is created in JIRA.
Ans.
JIRA:
- It is an issue tracking product developed by Atlassian.
- It allows bug tracking and agile project management.
- It is used for bug tracking, issue tracking and project management.

Steps to create an issue in JIRA:
1. Open JIRA dashboard, after entering your login credentials.
2. Creating an issue (Issue id is generated on creating an issue.)
3. Click on Create tab on the dashboard.
4. A pop-up will open where we are required to fill in the fields with the appropriate details.
5. The fields which appear on the pop-up are as follows:
Project: Project name
Issue type: Type of the issue.
Project name: Name of your project
Summary : It can be written in the following format
[environment] [platform] [module] [device] [summary]
- environment- QE, prod, UAT
- platform: ios web
- module: module of the platform
- device: devices on module like mobile,tablet,global
- summary: summary of the bug
Priority : It is decided by the client blocker, critical, minor, trivial
Project priority: P0-P4
Description: Defect of the issue.
It can be written in the following format:
- Defect: It has been observd that.
- Steps to reproduce: (reach to that bug)
- Expected result:
Components: Components of the application
Assignee: Assign to the respective developer
Attachment: Proofs related to the bug
Steps to reproduce:
Expected Output:
Actual Outcome:
Environment:
Add watchers:
Other than developer, we can add watchers to see that issue.
Original estimate:
Remaining estimate:
Sprint: Current active sprint
Platform:
6. Then click on create to create this issue, we can also select create another

What is Defect Density?
Defect density is defined as the number of defects confirmed in the software/ module during	development divided by the size of the software/ module.
It is calculated as:
Defect Density=	Defect Count
        Size of the release

It helps in deciding whether a piece of software is ready to be released or not.

What is the difference between defect density and defect triage?

Defect Density	Defect Triage
1. Defect density is defined as the number of defects confirmed in the software/ module during development divided by the size of the software/ module.	1. Defect triage is a process where each bug is prioritized based on its severity, frequency, risk etc. / Triage is a term used to define the severity and priority of new defects.
2. It is calculated as: / Defect Density= Defect Count / Size of the release	2. Goal is to evaluate, prioritize and assign the resolutions of defects. / Team needs to validate severities of the defects, make changes as per the needs, finalize resolution of the defect.

Explain Bug reporting and parameters of bug?
Bug reporting: It is an important aspect of software tetsing.
- An effective bug reporting communicates well with the development team and avoids	miscommunication.
- Good bug report should be clear and concise.
- It is a good practice to report each bug as a separate issue.
- An issue can’t be closed if there are multiple issues in single bug report until all the issues	are resolved, therefore it is best to split the issues in separate bug which ensures each bug	can be handled separately.
- A well written bug report helps the developer to reproduce bugs which helps them to	diagnose the issue.

Parameters of bug:
1. Defect Id: For a bug reported an id is assigned to that bug by the testing team.
2. Priority: An order in which the bugs needs to be resolved is decided by the business or	development team.
3. Severity: It is defined as the impact of a particular bug on the application or module. It is	decided by the testing team.
4. Created by: Tester name is specified who has identified the bug.
5. Created date: Date of created defect.
6. Assigned to: Developer name to whom the bug has been assigned.
7. Resolved Date: Date which is decided by the developer on which the bug was resolved.
8. Resolved by: Developer name who has resolved the bug.
9. Status: It defines the status of the bug categorized into:
New, IT Committed, Development, Ready for QA, in-Testing, Testing Successfully Completed.
10. Project name: Current module or project name.
11. Product name: Main poduct name.
12. Release Version: For example, 1.2.3 species the version of the release.
13. Module: Module name.
14. Detected Build Version: 1.1.1, 1.1.2
What is defect management? Explain the defect management process.
Defect management is a process to identify and fix bugs.
A defect management cycle contains the following stages:
1. Discovery of defects
2. Defect categoriztion
3. Defect Resolution
4. Defect Verification
5. Defect Closure
6. Defect Reporting
Defect management process:
1. Discovery: In this phase, team have to discover as many defects as possible, before the	Release/Go live of project.
A defect is said to be discovered and change to status accepted when it has been	acknowledged and accepted by the assigned developer.

Discover	Report	Accept

Defect	Defect	Defect

2. Categorization: It helps the software developers to prioritize their tasks. It helps the	developers in fixing those defects that are highly crucial.
A defect can be categorized into:
Critical: This shows that the defect is causing system failure.
Major: Defect is causing the system to collapse, however few parts of the system are still	usable.
Medium: Defect is causing some undesirable behaviour, however system/feature is still	usable to a higher degree.
Low: No serious impedance to system functionality is noted.
3. Resolution: After the defects are accepted and categorized they are fixed by developers.
4. Verification: After the reported issues are fixed, the testing team verifies those issues.
5. Closure: Once a defect has been resolved and verified, the defect can be closed.
6. Reporting: Current defect situation is reported.

What is Test estimation? Explain Work Breakdown Structure test estimation technique with an example?
Test estimation is a management activity which approximates how long a task would take to	complete. Estimating effort for the test is one of the major and important task in test	management.
Test management is performed in order to analyze how long will it take to perform a testing	and how much will it cost?
Work Breakdown Structure test estimation technique
Task is a piece of work that has been assigned to someone. To do this, you can use the Work	Breakdown Structure technique.
According to this technique, a complex project is divided into modules which are then	divided further into submodules. The submodules are further divided into functionality.
For Example, developing an Bicycle.
WBS for a Bicycle:
At level 1
1. Bicycle.
At level 2 Bicycle is further into modules such as:
1.1 Frame Set
1.2 Wheels
1.3 Braking System
1.4 Shifting System
1.5 Integration
1.6 Project Management
At level 3 each of these modules are further subdivided into submodules such as:
1.1 Frame set
1.1.1 Frame
1.1.2 Handlebar
1.1.3 Seat
1.2 Wheels
1.2.1 Front wheel
1.2.2 Rear wheel

What is test reports? What parameters are used in test reports?
Test report is a document which contains:
- summary of test activities and final test results.
- An assessment of how well the testing is performed.
Based on the test report, the stakeholders can evaluate the quality of the tested product and	make decision on the software release.

What are the test management tools?
Test management tools are the management tools which helps the teams working on a	project to manage and track their software testing efforts.
It is basically everything that testers and QA teams do to manage the software testing	process or lifecycle. It enables teams to manage test case environments, automated tests,	bugs and project tasks.
Some of the test management tools are:
1. TestLink
It is most widly used web based open source test management tool, which synchronizes both	requirement specification and test specification together.
The user can create test project and document test cases using this tool.
2. Jira
It is an issue tracking product developed which allows bug tracking and agile project	management. It is used for bug tracking, issue tracking and project management.

What is a test link? How do you write test cases in TestLink?
TestLink:
- It is the most widely used web based open source test management tools.
- It synchronizes both requirement specification and test specification together.
- Test project and document test cases can be created using this tool.
Test cases in TestLink
1. Go to test case specification on the TestLink dashboard
2. Create a test suite: Suite in which test cases are written.
It contains the following fields:
Test Suit Name:
Details:
Keywords:
- Available keywords
- Assigned keywords
3. Then click on save
4. On the dashboard on the navigator the test case can be seen created
5. Go to the respective test suite
6. Click on test case operation
7. Fill in the required fields:
Enter test case title:
Summary:
Preconditions:
Status: draft, ready for review, review in progress, rework, obselete, future, final
Importance: high, low, medium
Execution type: manual or automated
Estimated time of execution:
Keywords:
- Available keywords
- Assigned keywords
8. Go to the respective test suite, the test case has been created.
9. On the dashboard, click on Test Plan Contents Add/ Remove test cases to/from
select particular test suite
10. Click on Add/ Remove test cases
11. Check/Uncheck to add all the test cases.
12. Then in test execution on the dashboard click on execute tasks to execute that particular test case.

Explain steps how to upload Test case sheet on TestLink?
TestLink supports XML, CVS file to import data.
It supports importing the data for test suites, test cases, requirements, test execution results.
Steps to import test case sheet:
1. To import the test suite, go to Test Specifications from the dashboard.
2. Select the test suite where you want to import the test cases.
3. Click on the Actions icon.
4. Click on the import icon present in Test Case Operation.
5. It will open the test suite page and by default the file type selected is XML.
6. Fill in the required fields:
File: Select the XML file and upload it.
7. Click the upload file button.
8. After import, a successful message is displayed.

What is severity and priority in bug/defect?
Severity: It is defined as the degree of impact a defect has on the developement or operation of a component application being tested.
Higher effect on the system functionality will lead to the assignement of higher severity to the bug.
It is categorzed into Blocker, Critical, Major, Minor, Trivial

Priority: It is defined as the order in which a defect should be fixed, higher the priority sooner the defect should be resolved.
Defects that leave the software system unuable are given higher priority over defects that cause a small functionality of the software to fail.
Defect priority can be categorized as Low, Medium, High or P0, P1, P2.

1. While placing an order for clothing website, in order confirmation page there is a logo error. It is a?
  1. High priority, high severity
  2. Low severity low priority
  3. Low severity, high priority (of low severity as it not going to affect the functionality of the website but can be of high priority as you don't want any further shipment to proceed with the wrong logo.)
  4. High severity low priority

Ans. Low severity, high priority (of low severity as it not going to affect the functionality of the website but can be of high priority as you don't want any further shipment to proceed with the wrong logo.)

1. Website home page failed to load.
  1. High priority, high severity (Major functionality failure like log in is not working, crashes in the basic workflow of the software are the best example of High Priority and High Severity)
  2. Low severity low priority
  3. Low severity, high priority
  4. High severity low priority
Ans. High priority, high severity (Major functionality failure like log in is not working, crashes in the basic workflow of the software are the best example of High Priority and High Severity)

1. The application works perfectly for 50k sessions but beings to crash after a higher number of sessions.
  1. Low severity low priority
  2. High priority, high severity
  3. Low severity, high priority
  4. High severity low priority (This problem needs to be fixed but not immediately.)
Ans. High severity low priority (This problem needs to be fixed but not immediately.)

1. An application (web) is made up of 20 pages. On one of the pages, there is a sentence with a grammatical error.
  1. Low severity low priority - This bug may go unnoticed to the eyes of many and won't affect any functionality or the credibility of the company.
  2. High priority, high severity
  3. Low severity, high priority
  4. High severity low priority
Ans. Low severity low priority - This bug may go unnoticed to the eyes of many and won't affect any functionality or the credibility of the company.

1. Find bugs and report the same on JIRA for below-mentioned modules in the website: http://www.rushplace.com/ : Testwebsite1
  1. My Account
    1. Sign up for a user is not present.
    For a user to login, user needs to sign up which is not present.
  2. Add to basket
    1. On increasing the quantity of an item, quantity more than 9 is not visible properly on the Add To Basket page.
    2. On checkout, the basket totals is being displayed multiple times.
3. After refresh, the functionality of Total changes after increasing or decreasing the	quantity.

  1. Search
1. Search button is not working properly on second click, it does not display	anything.
2. Alignment of search button with search bar is not proper.
  1. Homepage
    1. Add to basket button below the product details is not aligned with the text.
    2. The webpage is not responsive.
    3. An image on page 2 is not displayed.

  4. Dimension of all images on the homepage are not same.

1. Find bugs and report the same on JIRA for below-mentioned modules in the website: http://newtours.demoaut.com/ : Testwebsite2
  1. Register Here
  1. The form is not aligned with the device screen.
  2. The webpage is not responsive.
  3. The form allows the user to submit even the empty form.
  4. Firstname and Lastname field accept numbers.
  5. Phone number of less than 10 digits is also acceptable.
  6. After registering with valid data, user is not able to sign-in on some registers.
  7. Phone number field accepts alphabets, less than 10 digits.
  8. Email field accepts the mail ids which does not exist.
  9. Address, City, State field accepts only numeric values.
  10. Postal Code field accepts alphabets.
  11. No error message is displayed on entrering the incorrect password in the	confirm password field.
  12. User is able to register without entering usernameand password.
  13. Multiple users with same username and password are able to register.
  1. Top header navigation options
1. The form is not aligned with the device screen.
2. The webpage is not responsive.
  1. UI bugs for the complete website.
1. The form is not aligned with the device screen.
2. The webpage is not responsive.
3. The webpage is not interactive
4. Find a flight, Destinations, Vacations, Register, Links buttons are not aligned with the details.

1. Business Travel @ About.com and Salon Travel links are not working.
2. Some of the fields on the homepage are empty.

CLICK HERE link is not clickable.

1. Incorrect date is displayed.
2. Use Java Version link is not clickable.

Write Test Cases for Amazon login, Sign up and Forgot password on TestLink.

Spreadsheet Link:
Login
https://docs.google.com/spreadsheets/d/1g6NRJTATAFkjjQ94ZGRvZo0oY-FnMMAC6S47ZSN9i2g/edit?usp=sharing

Sr. No	Test Case ID	Summary	Precondition	Importance	Steps	Expected Result
1	TC_01	Test if the login button is clickable	Login button must be present	High	1. Go to Amazon.in 2. Click on Sign In	User is able to click on Sign In
2	TC_02	Test if on clicking Sign In user is redirected to Sign In page	Sign in page must be present	High	1. Click on Sign In 2. Check the page after clicking on Sign In	Sign In page is displayed
3	TC_03	Test the interactiveness of the Sign In page	Sign in page must be present	High	1. Click on Sign In 2. Check if the page is displayed and the user requirements are met	User expectations are met.
4	TC_04	Test if the unregistered users are able to login	Unregistered user must be present	High	1. Click on Sign In 2. Enter incorrect credentials.	Appropriate error message is displayed and Sign Up page is displayed
5	TC_05	Test if the registered users are able to login	Registered user must be present	High	1. Click on Sign In 2. Enter credentials of the registered user.	Home Page is displayed.
6	TC_06	Test the Email or mobile phone number field for registered user with incorrect Email address	Registered user must be present	High	1. Enter incorrect Email of the registered user 2. Click on continue	Error message is displayed There was a problem We cannot find an account with that email address
7	TC_07	Test the Email or mobile phone number field for registered user with correct Email address	Registered user must be present	High	1. Enter correct Email of the registered user 2. Click on continue	User is asked to enter password
8	TC_08	Test the Email or mobile phone number field for registered user with correct phone number	Registered user must be present	High	1. Enter correct phone number of the registered user 2. Click on continue	User is asked to enter password
9	TC_09	Test the Email or mobile phone number field for registered user with incorrect phone number	Registered user must be present	High	1. Enter incorrect phone number of the registered user 2. Click on continue	Error message is displayed There was a problem Your password is incorrect
10	TC_10	Test if user is able to recieve an OTP after entering phone number for Sign In	Registered user must be present	High	1. Enter phone number of the registered user. 2. Click on Continue 3.Click on Get an OTP on your mobile. 4. Enter the OTP received.	Home Page is displayed.
11	TC_11	Test if user is able to login with incorrect OTP.	Registered user must be present	High	1. Enter phone number of the registered user. 2. Click on Continue 3.Click on Get an OTP on your mobile. 4. Enter the incorrect OTP.	Error message is not displayed.
12	TC_12	Test Keep me signed in	Registered user must be present	High	1. Enter user credentials 2. Click on continue 3. Check the checkbox Keep me Signed In	The user credentials are remembered.

Spreadsheet Link:
Sign Up
https://docs.google.com/spreadsheets/d/1g6NRJTATAFkjjQ94ZGRvZo0oY-FnMMAC6S47ZSN9i2g/edit?usp=sharing

Spreadsheet Link:
Forgot Password
https://docs.google.com/spreadsheets/d/1g6NRJTATAFkjjQ94ZGRvZo0oY-FnMMAC6S47ZSN9i2g/edit?usp=sharing

Sr. No	Test Case ID	Summary	Precondition	Importance	Steps	Expected Result
1	TC_01	To test “Forgot Password” Link on the login page	The user must be on login page.	High	1.Open the login page. 2.Click on the Forgot Password link.	User is redirected to forgot password page.
2	TC_02	To test that OTP is received on entering valid email address	The user must be registered.	High	1.Open the login page. 2.Enter valid email. 3.Now click on forgot password and then continue.	OTP is sent to user's registered email
3	TC_03	To test that error mesage is generated when invalid email is entered.	User must be on login page and invalid email should be entered.	High	1.Open the login page. 2.Enter invalid email. 3.Click on forgot password and then continue.	An error message is displayed.
4	TC_04	To test that OTP is received when valid mobile number is entered.	The user must be registered.	High	1.Open the login page. 2.Enter valid mobile number. 3.Now click on forgot password and then continue.	An OTP is sent to user's registered mobile number.
5	TC_05	To test that error mesage is generated when invalid mobile number is entered.	User should be on login page and invalid mobile number should be entered.	High	1.Open the login page. 2.Enter invalid mobile number. 3.Now click on forgot password and then continue.	An error message should be generated.
6	TC_06	To test that OTP received on email entered email is accepted.	User should have clicked on forgot password and provided a valid email.	High	1.Open the login page. 2.Enter valid email. 3.Now click on forgot password and then continue. 4.Enter the OTP received on email.	User should be able to enter the received OTP and system should accept it.
7	TC_07	To test that OTP received on entered mobile number is accepted.	User should have clicked on forgot password and provided a valid mobile number.	High	1.Open the login page. 2.Enter valid email. 3.Now click on forgot password and then continue. 4.Enter the OTP received on mobile number.	User should be able to enter the received OTP and system should accept it.
8	TC_08	To test that incorrect OTP is not accepted.	User should have clicked on forgot password and provided a valid mobile number/email.	High	1.Open the login page. 2.Enter valid email. 3.Now click on forgot password and then continue. 4.Enter the incorrect OTP received on mobile number.	User should not be able to login after entering incorrect OTP.
9	TC_09	To test that resend OTP link works.	User should have already requested for OTP once.	High	1.Open the login page. 2.Enter valid email. 3.Now click on forgot password and then continue. 4.Click on resend OTP.	User should receive new OTP.

Write Test Cases for placing an order in Myntra on TestLink.
Spreadsheet Link:
https://docs.google.com/spreadsheets/d/1fQPxFnRpFA6ZLFVrKwRL2cut2BjVPYBuW25UZeLcntI/edit?usp=sharing

Sr No.	Test Case ID	Summary	Precondition	Importance	Steps	Expected Result
1	TC_01	To Test if the user is able to add items in the cart.	User must be on the homepage.	High	1) Open the website of Myntra 2) View the products and click on add items to cart.	User is able to add the item to the cart.
2	TC_02	To Test if the number of items is updated on the cart icon when more items are added	User must be on the homepage	Medium	1) Open the website of Myntra 2) View the products and click on add items to cart. 3) Check if the notification on the cart icon is being updated or not.	The Notification of the cart icon is updated.
3	TC_03	To test if the cart icon is clickable.	User mus tbe on the homepage	High	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon.	Cart icon is clickable and the user is able to view items in the cart.
4	TC_04	To Test adding items to cart without Login.	User must not be logged In	Medium	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon.	User is able to add items without login.
5	TC_05	To Test the items added in the cart	Cart icon must be present	High	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) View the items	User can view the added items.
6	TC_06	To Test that items added in the cart are those which were added.	Cart icon must be present	High	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) View the items	Correct items are added to the cart.
7	TC_07	To Test if Apply coupon is clickable	Apply coupon option is available	Medium.	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) Click on Apply Coupon.	Apply Coupon option is clickable.
8	TC_08	To test the cart with items that are out of stock	User must be on cart page	High	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon.	Message is displayed for those items which are out of stock.
9	TC_09	To test quantity limit on increasing the quantity of the items in the cart	Items must be in the cart.	High	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) Click on + to increase the quantity of items.	Quantity of the items is increased.
10	TC_10	To Test that place order button is clickable	Items must be in the cart.	High	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) click on the Place Order button.	Place Order button is clickable.
11	TC_11	To Test if the user is able to delete items from the cart.	Item must be added in the cart.	High	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) Delete the item from the cart.	The cart is updated.
12	TC_12	To Test if the user try to place order with items that are out of stock	Item must be added in the cart.	Medium.	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) You can view the item which are out of stock.	A message is displayed saying that item is out of stock and place the order that item.
13	TC_13	To Test if Move to Wishlist button is clickable	User must be on the homepage or on the cart page	Medium	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) Click on move to wishlist.	Move to wishlist is clickable.
14	TC_14	To test the amount of item by applying the coupon code.	User must be on the cart page	High	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) Apply coupon.	The coupon code is applied on the order and the total amount is reduced.
15	TC_15	To Test the functionality of Place order button	User should be on the cart page	High	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) Click on the Place Order button	User is redirected to the paymnet gateway page.
16	TC_16	To Test that for placing an order user must be Login	User must not be logged In	High	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4)Click on the Place Order Button	Login page is displayed.
17	TC_17	To Test the functionality of the remove item button	User must be on the cart page	Medium	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) Click on Remove Item button for which you want to remove from the bag.	The item is removed from the cart.
18	TC_18	To Test login using Facebook	User must be on cart page	Medium	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) Click on the Place Order Button 5) On the login page click on Login using Facebook.	The user is logged in using facebook
19	TC_19	To Test login using Google	User must be on cart page	Medium	1) Open the website of Myntra 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4)Click on the Place Order Button 5) On the login page click on Login using Facebook.	The user is logged in using Google
20	TC_20	To Test placing the order with valid delivery address.	User must be logged in with items in the cart.	high	1) Open the website of Myntra and log in 2) View the products and add the items to the cart. 3) Click on the cart Icon. 4) Click on the Place Order Button 5) Add the delivery address or select from the saved addresses.	The order is placed after selecting or adding a new delivery address.

Write Test Cases for Search functionality on TestLink.
Spreadsheet Link:
https://docs.google.com/spreadsheets/d/1uz9XoVblrFzoDM2YQvWbzQ1u6_9zcvgZVii55UVb2ys/edit?usp=sharing

Sr No	Test Case ID	Summary	Precondition	Importance	Steps	Expected Result
1	TC_01	To test the prefix of the search in Test Case ID field	User must be Logged In the Test Link	High	1. Login in the TestLink 2. Select the project. 3. Go to the Search and verify the Prefix in the Test Case Id field.	Prefix should be correct as per the project selected
2	TC_02	To test Search input field with valid test case Id.	User must be Logged In the Test Link	High	1. Login in the TestLink 2. Select the project 3. Go to the Search bar and enter valid test case id.	User should be able to enter the test case ID to be searched and should get correct result.
3	TC_03	To test that Search input field with invalid test case Id	User must be Logged In the Test Link	High	1. Login in the TestLink 2. Select the project 3. Go to the Search bar and enter invalid test case id.	Appropriate error message is displayed.
4	TC_04	To Test the Search Icon is clickable	User must be Logged In the Test Link	High	1) Login in the TestLink 2) Select the project 3) Go to the Search bar and enter the valid test ID to be searched and press on search Icon	Search Icon is clickable and working
5	TC_05	To Test the search bar by entering the prefix of another project	User must be Logged In the Test Link	High	1) Login on the TestLink 2) Select the project 3) Go to the Search bar and enter the prefix of another project and testID of current project	Appropriate error message is displayed
6	TC_06	To Test that all input fields in search by test cases are clickable and working	User must be Logged In on the Test Link and project must be selected	High	1) Login on the TestLink 2) Select the project 3) Go to the left side pannel and click on search by test case 4) Click on all the input fields and verify that they are clickable	All Input fields are clickable
7	TC_07	To Test the drop down menu of Test Importance field	User must be Logged In on the Test Link and Project name must be selected.	High	1) Login on the TestLink 2) Select the project. 3) Go to the left side panel and click on search by test case 4) Click on test importance drop down menu.	Drop down list is working
8	TC_08	To test the drop down menu of Status field	User must be Logged In and Project Name must be selected.	High	1) Login on the TestLink 2) Select the project. 3) Go to the left side panel and click on search by test case 4) Click on status drop down menu.	Drop down list is working
9	TC_09	To test the user is able to select date from calendar.	User must be Logged In and Project Name must be selected.	High	1) Login the TestLink 2) Select the project. 3) Go to the left side pannel and click on search by test case 4) Click on calendar at 'Creation date form', 'creation date to', 'modified date to' fields.	User is able to select the date using the calendar.
10	TC_10	To test the functionality of Find button.	User must be Logged In and Project Name must be selected.	High	1) Login the TestLink 2) Select the project. 3) Go to the left side pannel and click on search by test case 4) Click the Find button	Find Button is clickable and the results are displayed.
11	TC_11	To test functionality of Find button by giving invalid data.	User must be Logged In and Project Name must be selected.	High	1) Login the TestLink 2) Select the project. 3) Go to the left side pannel and click on search by test case 4) Give a valid condition for search 5) In edited by , give invalid name which is not present in the project 6) Click on Find Button	Error message is displayed.